PHOTOBOOK

Backend Technical Summary

& Sprint Checklist

Date: July 16, 2026

Audience: Full Team (Technical & Non-Technical)

Goal: Ship Stable Backend to Staging in ≤ 1 Week

Classification: Internal — Engineering Team

# Table of Contents

1.  What We Built (In Plain English)  ··········  3

2.  Overall Health Check  ··········  4

3.  Master Checklist Overview  ··········  5

4.  Backend Engineer Checklist — Critical Fixes  ··········  6

5.  Backend Engineer Checklist — High Priority  ··········  7

6.  Backend Engineer Checklist — Medium Priority  ··········  8

7.  Frontend Engineer Test Checklist  ··········  9

8.  Estimated 1-Week Timeline  ··········  12

9.  Risks & Dependencies  ··········  13

10.  Definition of 'Staging Ready'  ··········  13

11.  Quick Reference  ··········  14

# 1. What We Built (In Plain English)

PhotoBook is a marketplace that connects people who need photographers with professional photographers. Think of it like Upwork or Fiverr, but specifically for photography in Nigeria.

What the backend does today:

| Feature | What It Means |
| --- | --- |
| Sign up & Login | People can create accounts with email/password or Google, and log in. |
| Profiles | Photographers set up their business name, bio, tags; clients set their location. |
| Portfolio | Photographers upload photos & videos stored in the cloud (Backblaze B2). |
| Rate Cards | Photographers list their prices for different services. |
| Booking | Clients can book a session — pick event type, date, time, and location. |
| Search & Discovery | Search photographers by name, location, tags, rating, and more. Includes smart similarity matching and trending tags. |
| Real-time Messaging | Clients and photographers chat in real-time with encrypted messages via Socket.io. |
| Video Call Plumbing | WebRTC signaling (offer/answer) is built for future video calls. |
| API Documentation | Every endpoint is documented at /api-docs (Swagger) with 'Try it out' buttons. |

What's NOT built yet (planned for future sprints):

Payments — no way to actually pay for a booking yet.

Reviews — the database table exists but no API endpoints are built.

Booking lifecycle — sessions are created but can't be confirmed, completed, or cancelled.

Admin dashboard — no tools for managing users or content.

SMS notifications — config stub exists but not implemented.

# 2. Overall Health Check

| Area | Rating | Notes |
| --- | --- | --- |
| Code Structure | ⭐⭐⭐⭐ Good | Well-organized, easy to navigate. Clean 3-layer architecture. |
| Security | ⭐⭐ Needs Work | Critical fixes needed before any public exposure. |
| Performance | ⭐⭐⭐ OK | Fine for current scale; needs pagination before growth. |
| Completeness | ⭐⭐⭐ ~60% | Core features work; payments, reviews, booking lifecycle missing. |
| Documentation | ⭐⭐⭐⭐ Good | Swagger docs are thorough with examples for every endpoint. |

# 3. Master Checklist — Priority Legend

🔴  CRITICAL  —  Must fix before staging deployment. Security or crash-risk issues.

🟠  HIGH PRIORITY  —  Should fix during this sprint. Code quality, stability, and cleanup.

🟡  MEDIUM PRIORITY  —  Can follow up next sprint. Developer experience improvements.

🟢  NICE TO HAVE  —  Future sprints. New features and major improvements.

☑  DONE  —  Already completed and verified.

## 4. Backend Engineer Checklist — 🔴 CRITICAL Fixes

These MUST be completed before the staging deployment. They address security vulnerabilities and server crashes.

☐  Rotate ALL credentials

The .env file contains real passwords, API keys, and secrets. Change: Supabase DB password, Redis password, Resend API key, Google OAuth secret, JWT secret, B2 application key, Session secret.
⚠️  Risk if skipped: VERY HIGH — account compromise.
⏱  Effort: ~2 hours

☐  Replace Math.random() with crypto.randomInt() for security codes

In src/services/auth.service.js, the generateCode() function uses Math.random() for 6-digit verification codes and password reset codes — this is predictable.
⚠️  Risk if skipped: HIGH — codes can be guessed by attackers.
⏱  Effort: ~5 minutes

☐  Wire 2FA into the login flow

2FA can be set up (POST /api/auth/2fa/setup & /confirm work) but it is NEVER checked during login. Add a check in loginUser() inside src/services/auth.service.js.
⚠️  Risk if skipped: MEDIUM — 2FA is currently decorative.
⏱  Effort: ~2 hours

☐  Fix crash on portfolio delete with dev override password

In src/controllers/portfolio.controller.js, the deletePortfolioItemController accesses req.user.id but when using the dev override password (no token), req.user is undefined — this crashes the server.
⚠️  Risk if skipped: HIGH — server crash.
⏱  Effort: ~15 minutes

☐  Add request body size limit

express.json() currently has NO limit. Add: app.use(express.json({ limit: '10mb' })) in src/app.js.
⚠️  Risk if skipped: MEDIUM — memory exhaustion attack.
⏱  Effort: ~2 minutes

☐  Add Helmet.js security headers

Install helmet (npm install helmet), add app.use(helmet()) to src/app.js.
Adds CSP, X-Frame-Options, X-Content-Type-Options, and other standard security headers.
⚠️  Risk if skipped: MEDIUM — missing standard protections.
⏱  Effort: ~10 minutes

☐  Configure CORS properly

Currently cors() allows ANY website to call the API. Restrict to your frontend URL(s).
⚠️  Risk if skipped: LOW-MEDIUM.
⏱  Effort: ~5 minutes

## 5. Backend Engineer Checklist — 🟠 HIGH PRIORITY

These should be completed during this sprint for code quality and stability.

☐  Remove dead/unsafe files

Delete: Creatives token.txt (contains old JWT tokens — security risk), template.txt & template2.txt (replaced by email.templates.js), 8 placeholder route files (health, bookings, inquiries, messages, payments, quotes, reviews, admin).
⏱ ~10 min

☐  Consolidate duplicate migration folders

db/migrations/ and src/db/migrations/ overlap. Merge into src/db/migrations/, delete the other.
⏱ ~30 min

☐  Delete dead OAuth code

In src/services/auth.service.js, handleGoogleOAuthCallback is unused and duplicates findOrCreateOAuthUser.
⏱ ~5 min

☐  Extract shared helper functions

parsePositiveInt is copy-pasted in 4+ files. Move to src/utils/helpers.js. Same for parseBoolean and parseTags.
⏱ ~1 hour

☐  Update STRUCTURE.txt

It references folders that don't exist (docs/, tests/, jobs/, models/, seeds/).
⏱ ~15 min

☐  Add pagination to list endpoints

GET /api/portfolio/me, GET /api/sessions/me, GET /api/rate-card/me return ALL results with no limit.
⏱ ~3 hours

☐  Replace bcryptjs with bcrypt (native)

The pure-JS version is ~2x slower. npm uninstall bcryptjs && npm install bcrypt. Same API.
⏱ ~30 min

☐  Replace speakeasy with otplib

Speakeasy was last updated in 2019 (unmaintained). otplib is the modern, maintained alternative.
⏱ ~1 hour

## 6. Backend Engineer Checklist — 🟡 MEDIUM PRIORITY

Developer experience and operational improvements. Can spill into next sprint if needed.

☐  Add ESLint + Prettier — standardize code formatting. ⏱ ~1 hour

☐  Add structured logging (pino) — replace console.log with production-grade JSON logs. ⏱ ~2 hours

☐  Add compression middleware — gzip API responses. npm install compression. ⏱ ~10 min

☐  Standardize API response shapes — some return {items}, others {sessions}, etc. Unify. ⏱ ~4 hours

☐  Remove deprecated route aliases — /api/auth/resend-verification and /api/profiles/creative. ⏱ ~10 min

☐  Add Docker support — Dockerfile + docker-compose.yml for consistent dev environment. ⏱ ~2 hours

☐  Deploy to staging — set up Render/Railway with staging environment variables. ⏱ ~2 hours

☐  Add .nvmrc file to pin Node.js version. ⏱ ~2 min

## 7. Frontend Engineer Test Checklist

How to test: Go to the staging server's /api-docs (Swagger UI). Every endpoint has a "Try it out" button. You can test the entire API without writing any backend code.

### Step 1: Authentication Flow

☐  Sign up a test photographer

POST /api/auth/signup  →  role: "photographer". Save the token.

☐  Sign up a test client

POST /api/auth/signup  →  role: "client". Save the token.

☐  Login with both accounts

POST /api/auth/login  →  verify tokens are returned.

☐  Get current user

GET /api/auth/me  →  verify user data is correct.

☐  Update role

PATCH /api/auth/role  →  switch between client/photographer.

☐  Password reset flow

POST /api/auth/password-reset/request  →  then /confirm.

☐  Test error states

Wrong password → 401. Unverified email → 403. Missing fields → 400.

### Step 2: Profiles

☐  Get my profile

GET /api/profiles/me (as photographer, then as client).

☐  Update photographer profile

PUT /api/profiles/photographer  →  business name, title, about, tags.

☐  Update client profile

PUT /api/profiles/client  →  location.

☐  View public profile

GET /api/profiles/:id  →  view another user's profile.

### Step 3: Portfolio

☐  Upload a photo

POST /api/portfolio/upload  →  multipart form: file + title + tags.

☐  Upload a video

Same endpoint + durationSeconds. Verify video-specific validation.

☐  List my portfolio

GET /api/portfolio/me  →  verify signed image URLs open in browser.

☐  Update metadata

PATCH /api/portfolio/:itemId  →  change title, tags, isCover.

☐  Delete an item

DELETE /api/portfolio/:itemId  →  verify item is gone.

### Step 4: Rate Cards

☐  Create rate card items

POST /api/rate-card  →  service name + pricing (fixed or contact).

☐  List my rate card

GET /api/rate-card/me.

☐  View public rate card

GET /api/rate-card/:photographerId.

☐  Update / Delete items

PUT & DELETE on /api/rate-card/items/:itemId.

### Step 5: Sessions (Bookings)

☐  Get event types

GET /api/sessions/event-types  →  verify dropdown list.

☐  Book a session

POST /api/sessions (as client, targeting photographer).

☐  List my sessions

GET /api/sessions/me (as client AND as photographer — different views).

☐  Delete a session

DELETE /api/sessions/:sessionId.

### Step 6: Search & Discovery

☐  Search photographers

GET /api/search/users?role=photographer&q=wedding&sort=rating.

☐  Filter by tags

?tags=wedding,portrait&matchAllTags=true.

☐  Filter by location

?location=lagos.

☐  Search portfolio

GET /api/search/portfolio?q=bridal&mediaType=image.

☐  Similar photographers

GET /api/search/users/:userId/similar.

☐  Similar portfolio items

GET /api/search/portfolio/:itemId/similar.

☐  Trending tags

GET /api/search/tags/trending.

☐  Verify pagination

Check limit, offset, hasMore, and total in responses.

### Step 7: Messaging (REST API)

☐  Create a direct conversation

POST /api/conversations  →  type: "direct" + participantIds.

☐  List conversations

GET /api/conversations.

☐  Send a message

POST /api/conversations/:id/messages  →  { content: "Hello!" }.

☐  Fetch messages

GET /api/conversations/:id/messages?limit=20.

☐  Test cursor pagination

Use nextCursor from response to fetch older messages.

☐  Create a group conversation

POST /api/conversations  →  type: "group" + 3+ participants.

### Step 8: Edge Cases & Error Handling

☐  Unauthorized (no token)

Call protected endpoints → expect 401.

☐  Wrong role (client on photographer endpoint)

→ expect 403.

☐  Invalid data

Bad email, short password, missing fields → expect 400 with field errors.

☐  Rate limiting

Hit endpoint 100+ times rapidly → expect 429 + Retry-After header.

☐  Duplicate email signup

→ expect 409.

☐  Not found

Non-existent profile/portfolio/session → expect 404.

8. Estimated 1-Week Timeline

| Day | Who | Tasks |
| --- | --- | --- |
| Monday | Backend | Rotate credentials, fix Math.random(), fix portfolio crash, add body limit + Helmet + CORS |
| Monday | Frontend | Auth flow testing (Step 1 — all endpoints) |
| Tuesday | Backend | Wire 2FA into login, remove dead files, consolidate migrations, delete dead code |
| Tuesday | Frontend | Profile + Portfolio testing (Steps 2–3) |
| Wednesday | Backend | Extract shared helpers, add pagination, replace bcryptjs & speakeasy |
| Wednesday | Frontend | Rate Cards + Sessions testing (Steps 4–5) |
| Thursday | Backend | ESLint + Prettier, structured logging, compression, standardize response shapes |
| Thursday | Frontend | Search & Discovery testing (Step 6) |
| Friday | Backend | Docker setup, staging deployment, smoke test everything |
| Friday | Frontend | Messaging + Edge Cases testing (Steps 7–8) |
| Saturday | Backend | Buffer day — bug fixes from frontend findings |
| Saturday | Frontend | Buffer day — document integration patterns for mobile app |
| Sunday | 🎯 BOTH | STAGING GO LIVE — final verification, connect mobile app |

## 9. Risks & Dependencies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Credential rotation breaks something | HIGH — API goes down | Do during low-traffic hours. Keep old credentials handy for immediate rollback. |
| Frontend finds API bugs late in the week | MEDIUM — delays launch | Backend dev stays available Saturday for hotfixes. |
| Payment/reviews not ready for staging | LOW — not in scope | Document as "Coming Soon" in the mobile app. Not blocking staging. |
| AI-generated fixes need human review | LOW — quality check | Every AI-assisted fix must be code-reviewed before merging. |

## 10. Definition of "Staging Ready"

☐  All 7 critical security fixes applied and verified.

☐  Frontend has tested all 8 step groups and reported bugs.

☐  All reported bugs are fixed or documented as known issues.

☐  API responds correctly to all valid and invalid requests.

☐  Swagger docs match actual API behavior.

☐  Staging environment deployed and health check (/health) returns OK.

☐  .env on staging uses staging-only credentials (not production secrets).

## 11. Quick Reference — Common Commands

| Action | Command |
| --- | --- |
| Start the dev server | npm run dev |
| Run smoke test (automated API check) | npm run test:smoke |
| Generate a new message encryption key | npm run generate:message-key |
| Generate dev override password hash | node scripts/generate-dev-hash.js "yourPassword" |
| Open Swagger API docs in browser | open http://localhost:5001/api-docs |
| Run database migrations | psql '<DATABASE_URL>' -f src/db/migrations/001_init.sql |

This document was generated from a full codebase audit of 55+ source files across 15 directories. For detailed technical findings, refer to the complete audit report. Generated with AI assistance.